Sub-group meeting:	19 December 2017

Paper:	Crown Court Sentencing Guidelines: project plan

Lead official:	Phil Hodgson 020 7071 5788

# Crown Court digital guidelines – project development

## Context

The Sentencing Council has made a commitment to deliver digital sentencing guidelines for the Crown Court (CCSG).

The guidelines will be designed based on user research and what we have already learned from the digital MCSG. We will engage with our end users throughout all phases of this project.

Delivery of the guidelines will depend to a high degree on other work that is being carried out within the HMCST IT reform programme. An important element of this project will be to build relationships with other areas of the justice system that are developing new digital systems and seek opportunities to integrate the CCSG into the common platform.

## Objective

To support the aim of the Sentencing Council to promote a clear, fair and consistent approach to sentencing in the Crown Court through:

- the effective implementation of sentencing guidelines that provide clear structure and processes for judges through the delivery of digital sentencing guidelines that are simple and intuitive to use.

## Aims

To:

- deliver digital sentencing guidelines that meet user needs and work effectively in the context of the Crown Court

- ensure the digital guidelines work within the context of CJS digital reform and are available within every Crown Court

- ensure sentencers and other practitioners in the Crown Court know about the guidelines and know how to use them prior to launch

- motivate sentencers and other practitioners in the Crown Court to adopt digital guidelines, and

- facilitate ongoing feedback and evaluation.

## Audiences

### Primary users

High Court judges

Circuit judges

Recorders

### Secondary users

Defence and prosecution representatives, incl CPS (and other prosecuting authorities)

Magistrates

District Judges and Deputy District Judges (magistrates’ court)

## Principal stakeholders

Lord Chief Justice

Senior Presiding Judge

Judges’ Engagement Group

Court of Appeal judiciary

Legal practitioners (eg Criminal Bar Association, Law Society)

Judicial College

Defendants, victims, witnesses

## Key products

Digitised Crown Court Sentencing Guidelines, either:

- incorporated within the existing Magistrates’ Court Sentencing Guidelines, or

- as discrete, dedicated area on the Sentencing Council website.

To include:

- All relevant offence-specific guidelines

- Overarching principles

- Tools and calculators

Guidance for users

Guidance for trainers

## Team/personnel

Sentencing Council communication team

Bang Communications Ltd

Advisory user group

Judges’ Engagement Group

Judicial College

eJudiciary team

## Internal communication and engagement

- Council Members, Confidence and Communication Sub-group members and Sentencing Council SMT with be provided with routine updates.

- Communication with sentencers and practitioners will be done via existing channels and with the assistance of the Judges’ Engagement Group.

- Pilot launch will be supported by face-to-face engagement.

- Full launch will be supported by local champions, guidance and Judicial College training.

## Delivery

Four phases:

- User research

- Development and user testing

- Training and communication

- Delivery

## Evaluation and review

Evaluation against the measures set out in the project outlined below will be conducted throughout the project.

We will set up a process of ongoing evaluation and review designed to facilitate continuous improvement and refinement of the guidelines in line with user experience.

The completed project will be evaluated against the following success measures.

## Project success measures

- The digital guidelines work efficiently and effectively, and are readily available on court-issued IT.

- Crown Court judiciary have free access to the entire digital CCSG via their HMCTS-provided devices.

- Crown Court sentencers know how to use the digital CCSG and choose to use it.

- All practitioners working in the Crown Court, including CPS, have free access to the entire CCSG.

- Magistrates, other legal practitioners and the public have free access to a digital CCSG.

## Interdependencies

The CCSG will be delivered through the interface provided by eJudiciary.

We will need the support and co-operation of the Judges’ Engagement Group.

While the CCSG is not in the scope of the common platform programme (CPP), we will be working against the backdrop of HMCTS IT reform and the development of the common platform. We will need to keep updated on developments, particularly any that might affect the delivery or use of the CCSG.

## Constraints

Limited resources.

The project will not be a priority for Crown Court judges, and may meet resistance from some.

We are out of the scope of the common platform programme so may not get support from HMCTS IT.

## Risks

| Risk | Mitigation |
| --- | --- |
| Digital agency not able to deliver | Clear brief for agency Ongoing monitoring of work |
| Project goes over-budget | Agree spec up front with agency Weekly audit on project spend |
| Content/functionality is not what users want | Initial research Observe sentencing hearings and appeals Learn from MCSG insight Set up advisory user group |
| Product(s) do not work in digital environment | Regular contact with eJudiciary team and other CJS digital projects |
| Product(s) are not as specified | Routine audit of delivery |
| Potential users are hostile | Identify champions Engage Judicial College Regular communication with target users Training and opportunities to try available in advance of launch Clear information and guidance easily available at launch and onwards |

## Project outline

| Deliverables | Milestones | Action | Success measures |
| --- | --- | --- | --- |
| Project planning | Plan drafted Plan circulated to: - Sentencing Council staff - C&C Sub-group members - Bang Communications Plan finalised Timetable and budget agreed with Bang | Draft plan Circulate for approval Draft timetable Identify phases and estimate budget | - Project plan, timetable and budget agreed and signed off |
| Research | End-users identified Advisory user group engaged Research plan agreed Research conducted | Live context Observe sentencing hearings Observe Court of Appeal hearings on sentence Digital context Engage with eJudiciary, HMCTS IT Reform and Common Platform teams Identify and see demos of other CJS digital projects/reforms | - Insight gathered is adequate to inform development of prototype |
| Specification for prototype | Specification drafted Specification circulated to: - advisory user group - Sentencing Council staff - C&C Sub-group members Specification finalised and submitted to Bang | Define content Identify all content to be included. Define functionality Which tools/calculators can we share with MCSG? Which need to be amended and which developed from scratch? | - Advisory user group members are satisfied with the range and of sentencing-related materials and functionality specified. - Advisory user group members are confident the CCSG as specified will support efficiency in the court room. |
| Testing prototype | Deliver prototype SC review prototype and request amends Amended prototype tested with advisory user group Prototype further refined Prototype tested on eJudiciary Prototype tested with wider user group Local champions recruited | Design and schedule user-testing Identify wider user-testing group (via Judges’ Engagement Group?) Agree testing phase with eJudiciary Agree delivery of CCSG through eJudiciary | Prototype tested with representative group of adequate size. Prototype refined in line with two phases of user feedback. Presentation of CCSG on eJudiciary agreed. |
| Pilot phase: supporting guidance | “How to” documentation published (on website and eJudiciary?) Pilot phase users and champions training delivered Helpline set up | Guidance documentation drafted and tested Identify, recruit and train local champions (via Judges’ Engagement Group?) 1-2-1 training developed and assessed by Judicial College | Pilot phase users: - have opportunities to see how the guidelines work prior to launch - are supported throughout pilot. Local champions are fully equipped to support colleagues. |
| Supporting guidance and training | Revised “how to” documentation produced Quick-start document produced Training course established Demonstration video produced | Revise guidance documentation Draft and test quick-start document Design and agree training programme with Judicial College Demonstration video planned, costed and commissioned | End-users: - have opportunities to see how the guidelines work prior to launch - have received the right level of information and training to adapt with ease to using the digital guidelines - have at least one direct learning opportunity within six months of launch. |
| Launch | Advance notice of launch date communicated Online CCSG published on website Offline CCSG published App Store Appropriate content and links published on eJudiciary | Launch date agreed internally, with eJudiciary, champions and key stakeholders Communication plan agreed and implemented prior to launch | End users: - are aware of and ready for launch date - understand the benefits of digitisation - know what to do if they have difficulties using the guidelines. The digital guidelines work effectively and are readily available on court-issue IT. |
| Evaluation and review |  | Design and implement evaluation and review cycle |  |